# Promptify Web Application - Master Test Log Document

# 1. Document Control & Test Execution Overview

- Project Name: Promptify Learning Webapp

- Target Application: AI-Native Prompt Engineering Learning Platform

- Test Cycle: MVP & Feature Validation Test Pass

- Test Environment: Staging / Pre-Production

- Test Lead / QA: Vo Tu Duc

- Document Reference: Prompt Eng for AI Engineer vs Business Users

## Execution Summary Dashboard

| Metric | Target / Planned | Actual Executed | Passed | Failed | Blocked | Pass Rate (%) |
| --- | --- | --- | --- | --- | --- | --- |
| Authentication & Access Control | 5 | 0 | 0 | 0 | 0 | 0% |
| Onboarding & Department Routing | 3 | 0 | 0 | 0 | 0 | 0% |
| Interactive Prompt Playground | 5 | 0 | 0 | 0 | 0 | 0% |
| AI Evaluation Engine (RCTCF) | 4 | 0 | 0 | 0 | 0 | 0% |
| Security & API Key Governance | 4 | 0 | 0 | 0 | 0 | 0% |
| Prompt Library & L&D Dashboard | 3 | 0 | 0 | 0 | 0 | 0% |
| TOTAL | 24 | 0 | 0 | 0 | 0 | 0% |

# 2. Test Environment & Prerequisites

- Application Base URL: https://staging.promptify.app (or local staging endpoint) // https://promptify-rebuild.vercel.app/?ui=02

- Whitelisted Domain Test Accounts:

  - Learner Accounts: demo.biz@intrepid.asia,duc.vo@intrepid.asia

  - Facilitator / Trainer Account: hi@timkhachhang.net

  - Admin / L&D Manager Account: demo.tech@intrepid.asia

- Backend Services: Vertex AI Service Account (Gemini 3.8 Flash & Gemini 3.8 Pro), Redis Memorystore, Supabase PostgreSQL with RLS.

- Test Data Assets:

  - Employee Roster Google Sheet (Sync Source)

  - Department SOP Documents (~550 SOP links and sample datasets)

# 3. Test Suites & Test Case Execution Log

## Suite 1: Authentication, SSO & Roster Synchronization

| Test Case ID | Test Scenario | Preconditions | Execution Steps | Expected Result | Actual Result | Status (Pass/Fail) | Notes / Defect ID |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-AUTH-01 | Google OAuth 2.0 SSO Login with Whitelisted Domain | User has active @intrepid.asia email in Google Sheet Roster. | 1. Navigate to login page. 2. Click "Login with Google". 3. Select whitelisted corporate email. | Authentication succeeds; JWT issued; redirected to User Onboarding / Training Hub. | Test acc duc.vo@intrepid.asisa Loggin được vào đến màn hình kế tiếp | Pass |  |
| TC-AUTH-02 | Google OAuth 2.0 Login with Non-Whitelisted Account | User attempts login with personal @gmail.com or non-rostered email. | 1. Click "Login with Google". 2. Select non-whitelisted account. | Access denied error message displayed; session blocked. | Test Acc: appsheet@timkhachhang.net, ko Loggin được. | Pass | 1) Cần sửa email của contact L&D: hiện tại (duonglh.work@gmail.com), đổi thành duc.vo@intrepid.asia 2) Bỏ câu: “If you are an external enterprise client, request a B2B demo on the main portal.” |
| TC-AUTH-03 | Automated Google Sheet Roster Sync | Background sync worker scheduled every 5 minutes. | 1. Add new email to Google Sheet roster. 2. Wait for background worker sync cycle. 3. Attempt login with newly added email. | New user auto-provisioned in database and permitted to log in seamlessly. |  | Untested |  |
| TC-AUTH-04 | Temporal Access Expiration Enforcement | User expiration_timestamp set to past date/time. | 1. Log in with expired account. 2. Navigate to Prompt Playground. | Account restricted to Read-Only mode; dynamic expiration warning banner displayed. |  | Untested |  |
| TC-AUTH-05 | Basic Free vs. Advance Paid Tier Paywall Feature Gate | User account assigned to BASIC free tier. | 1. Log in as BASIC user. 2. Attempt to open an ADVANCE paid codelab module. | Access blocked; Paywall banner displayed prompting Enterprise upgrade. |  | Untested |  |

## Suite 2: User Onboarding & Department Routing

| Test Case ID | Test Scenario | Preconditions | Execution Steps | Expected Result | Actual Result | Status (Pass/Fail) | Notes / Defect ID |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-ONBD-01 | First-time Profile Confirmation | Pre-onboarded user logs in for the first time. | 1. Log in via SSO. 2. Review pre-filled profile modal (Name, Department, Country). 3. Confirm or adjust details. | Profile updated in database; user assigned correct department_id and country_code. | Khi test bằng account duc.vo@intrepid.asia thì ko sửa được deparment, ko thấy danh sách department để lựa chọn. | Fail |  |
| TC-ONBD-02 | Department Zone Auto-Redirection | User profile confirmed with assigned department. | 1. Complete onboarding. 2. Verify landing page route. | Automatically redirected to dedicated Department Zone populated with relevant SOPs and exercises. |  | Untested |  |
| TC-ONBD-03 | Multi-Language Interface Switcher (i18n) | User on Training Hub dashboard. | 1. Click language toggle (EN / VN). 2. Inspect UI components and labels. | All UI strings instantly update to selected language without page reload. |  | Untested |  |

## Suite 3: Interactive Prompt Playground & Streaming

| Test Case ID | Test Scenario | Preconditions | Execution Steps | Expected Result | Actual Result | Status (Pass/Fail) | Notes / Defect ID |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-PLAY-01 | Dual-Pane Layout Rendering | User opens assigned Codelab module. | 1. Open Codelab workspace. 2. Inspect Left Panel (SOP/Dataset context) and Right Panel (Prompt Editor/Output). | Left panel displays live SOP reference & sample data; Right panel renders prompt editor and controls cleanly. |  | Untested |  |
| TC-PLAY-02 | Real-time SSE LLM Response Streaming | Valid system & user prompt entered. | 1. Enter prompt. 2. Click "Run Prompt". 3. Observe response window. | Response tokens stream in real time via Server-Sent Events (Gemini 3.8 Flash) with low latency. |  | Untested |  |
| TC-PLAY-03 | Telemetry Tracking Badges | Prompt execution completed. | 1. Check footer badges on response window. | Accurately displays total token count (prompt + response) and end-to-end latency (ms). |  | Untested |  |
| TC-PLAY-04 | Parametric Variable Injection {{variable}} | Exercise uses dynamic prompt template. | 1. Input values into variable fields. 2. Execute prompt. | System instructions inject parameter values seamlessly into master prompt context. |  | Untested |  |
| TC-PLAY-05 | Side-by-Side Prompt Version Comparison (A/B Test) | User modifies prompt from V1 to V2. | 1. Run V1 prompt. 2. Edit prompt to V2 and rerun. 3. Toggle "Compare Mode". | Side-by-side view displays V1 vs V2 prompt syntax, output, and score differences. |  | Untested |  |

## Suite 4: AI Evaluation Engine (RCTCF Framework)

| Test Case ID | Test Scenario | Preconditions | Execution Steps | Expected Result | Actual Result | Status (Pass/Fail) | Notes / Defect ID |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-EVAL-01 | AI Judge Evaluation & Mastery Score | Prompt executed in playground. | 1. Submit prompt for evaluation. 2. Wait for Evaluation Agent (Gemini 3.8 Pro). | Generates 0–100% Mastery Score and breakdown based on 5-criteria rubric. |  | Untested |  |
| TC-EVAL-02 | RCTCF Dimension Feedback Breakdown | Evaluation completed. | 1. Inspect feedback card. | Provides specific constructive feedback for Role, Context, Task, Constraint, and Format dimensions. |  | Untested |  |
| TC-EVAL-03 | Negative Constraints Verification | Exercise requires anti-hallucination / page citations. | 1. Submit prompt violating negative constraints. 2. Review AI feedback. | AI Judge correctly flags constraint violations and suggests exact improvements. |  | Untested |  |
| TC-EVAL-04 | Progress Tracking & Session Attempt Logging | Multiple prompt attempts executed. | 1. Execute 3 successive prompt attempts. 2. Check session history panel. | All attempts logged with prompt text, output, score, tokens, and timestamps. |  | Untested |  |

## Suite 5: Security, Rate Limiting & API Key Governance

| Test Case ID | Test Scenario | Preconditions | Execution Steps | Expected Result | Actual Result | Status (Pass/Fail) | Notes / Defect ID |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-SEC-01 | Central GCP API Key Isolation | Open Browser Developer Tools / Network tab. | 1. Execute prompt in playground. 2. Inspect HTTP headers & API payload. | All API calls routed through backend proxy; GCP API key is completely hidden from client side. |  | Untested |  |
| TC-SEC-02 | Sliding Window Rate Limiting Enforcement | Active user session in playground. | 1. Trigger >20 prompt executions within 1 minute. | Request throttled with HTTP 429 status and clear rate limit notification. |  | Untested |  |
| TC-SEC-03 | Session Token Budget Cap Enforcement | User token usage approaches session cap. | 1. Execute large context prompts exceeding 50,000 tokens in single session. | System blocks further execution; prompts user to reset session or contact admin. |  | Untested |  |
| TC-SEC-04 | Prompt Injection & Jailbreak Defense | Input contains adversarial system override prompts. | 1. Input prompt attempting system instruction override / jailbreak. 2. Click Run. | Input filter middleware detects injection attempt, blocks request, and logs security event. |  | Untested |  |

## Suite 6: Prompt Library & L&D Admin Analytics Dashboard

| Test Case ID | Test Scenario | Preconditions | Execution Steps | Expected Result | Actual Result | Status (Pass/Fail) | Notes / Defect ID |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-LIB-01 | Save & Share Prompt to Department Library | User creates high-scoring prompt (>85% score). | 1. Click "Save to Library". 2. Select scope (DEPARTMENT). 3. Log in as department peer. | Peer can view and clone saved prompt in Department Prompt Library. RLS prevents access by other departments. |  | Untested |  |
| TC-DASH-01 | L&D Admin Cohort Heatmap & Telemetry | Logged in as L&D Manager / Facilitator. | 1. Access Admin Analytics Dashboard. 2. Filter by Department / Cohort. | Accurately displays live completion rates (>85% target), average Mastery Score, token usage, and cohort progress heatmap. |  | Untested |  |
| TC-DASH-02 | Stuck Learner SLA Hint Broadcast | Facilitator monitoring live cohort. | 1. Flag learner with >5 failed prompt attempts. 2. Broadcast SLA hint from UI-09. | Target learner receives live scaffolded hint banner inside their playground workspace. |  | Untested |  |

# 4. Defect & Issue Log

| Defect ID | Associated TC ID | Severity (Blocker / High / Med / Low) | Defect Title & Short Description | Steps to Reproduce | Expected Result | Actual Result | Status (Open / In Progress / Resolved / Closed) | Assigned To |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEF-001 | TC-AUTH-01 | High | Sample: Google SSO redirect fails on Safari browser | 1. Open Safari 2. Click Login with Google | Successful redirect to dashboard | Stuck on blank callback URL | OPEN | Dev Team |

# 5. Test Execution Sign-off & Recommendations

- Overall Test Quality Rating: [ Pending Execution ]

- Go / No-Go Recommendation: [ Pending Execution ]

- QA Lead Sign-off: Person Date: Date

- Product Owner Sign-off: Person Date: Date